# MVP Milestones

# 🎯 Milestone 0 — Product Foundation

Goal: Define exactly what we're building.

- App architecture

- Authentication / shop account

- Shop profile

- Local database

- Basic navigation

- Design system

- Online/offline data strategy

- Backend/API foundation

Done when: A user can create/open their shop and reach the billing workflow.

# 📦 Milestone 1 — Product Management

Goal: Make product setup extremely fast.

Core:

- Add product

- Product name

- Barcode

- Selling price

- Opening stock

- Edit product

- Delete product

- Product list

- Search products

- Product details

Most importantly:

- Scan barcode → if product exists → automatically load it.

- If it doesn't exist: Scan → Name + Price + Stock → Done

- This follows the document's three-field setup concept.

Done when: A shop owner can prepare their initial catalogue without dealing with complicated POS fields.

# 📷 Milestone 2 — Ultra-Fast Billing

This is the heart of the MVP.

Build:

- Camera barcode scanner

- Continuous scanning

- Product automatically added

- Quantity

- Increase/decrease quantity

- Remove item

- Running total

- Recent products

- Favorites/quick products

- Very fast scan feedback

Target workflow:

- Scan → vibration/beep → item added → immediately ready for next scan.

- The document specifically describes this as the differentiating "Ultra Fast Billing Mode."

Done when: You can realistically bill a normal multi-item customer in <30 seconds.

# 💰 Milestone 3 — Payment

Goal: Finish the transaction.

Support:

- Cash

- UPI

- Card

- Split payment

- Payment confirmation

- Bill completion

- Automatic stock deduction

The document explicitly lists Cash, UPI, Card and Split Payment.

Done when: A completed bill correctly updates sales + inventory.

# 🧾 Milestone 4 — Receipt

Goal: Give the customer proof of purchase.

MVP:

- Digital receipt

- WhatsApp/share receipt

- Printable receipt

- Bluetooth thermal printer support

The source specifically proposes WhatsApp and printing as the post-payment flow.

Done when: Customer can receive the bill without the cashier leaving the billing flow.

# 📊 Milestone 5 — Simple Dashboard

Don't build analytics yet.

Only:

- Today's Sales

- Today's Bills

- Stock Alerts

And:

- [ New Bill ]

That's essentially the dashboard proposed in the document.

Done when: Opening the app immediately tells the owner what matters today.

# 📦 Milestone 6 — Basic Inventory

Only the inventory functionality necessary for billing:

- Current stock

- Stock deduction after sale

- Low-stock threshold

- Low-stock alerts

- Quick product edit

- Stock adjustment

The document specifically calls out low-stock alerts and quick product editing.

Done when: The owner can trust the stock number after every sale.

# 📴 Milestone 7 — Offline-First Reliability

I would consider this MVP-critical, not a future feature.

The source explicitly says:

- Internet goes → billing continues → sync later.

- And notes that without this, many shops won't trust the app.

Build:

- Local product database

- Local billing

- Local transactions

- Offline stock updates

- Sync queue

- Automatic synchronization when online

- Conflict handling

Done when: You can turn off the internet and still complete a sale.

# 🧪 Milestone 8 — Real-Shop Validation

Before adding fancy features:
Put it in the hands of actual small-shop users.

Test:

- Product setup time

- Billing speed

- Barcode accuracy

- Payment flow

- Receipt flow

- Offline behaviour

- Printer reliability

- Ease of learning

The success criterion should be:
Can a shop owner who has never used billing software create their first bill within ~10 minutes?